## Slide 1: Assignment 1
Process Model Selection & Optimization

## Slide 2: 1. Scenario Analysis Key Characteristics
Requirements are not clear (Ministry keeps changing)
Health workers still adding needs
High risk: low rural digital infrastructure, sensitive data
Strict timeline: 8 months
Need early prototypes
Many users: health centers, district & referral hospitals, Ministry
Frequent communication required

## Slide 3: Scenario Analysis Summary
Requirements unclear & changing
High risk due to patient health info
Strict 8‑month timeline
Stakeholders need early prototypes
Limited rural digital infrastructure
High involvement of many health facilities

## Slide 4: 2. Comparison of 3 Software Process Models
Waterfall Model:
- Strengths: Simple, step‑by‑step
- Weaknesses: Hard to change, no early prototype
- Suitability: Not suitable
Prototype Model:
- Strengths: Early prototype, good for unclear requirements
- Weaknesses: Many revisions, not ideal for full final system
- Suitability: Medium
Agile/Scrum:
- Strengths: Accepts changes, fast delivery, strong communication, early features
- Weaknesses: Needs frequent stakeholder involvement
- Suitability: Highly suitable

## Slide 5: 3. Selected Optimal Process Model
Agile / Scrum Model

## Slide 6: 4. Justification
Handles requirement changes easily
Fast prototype delivery in every sprint
Early risk detection through reviews
Strong communication
Fits Rwanda’s health system needs (simple features step‑by‑step)
Optimizes cost, time, quality

## Slide 7: 5. Simple Development Plan – Timeline (8 months)
Phase 1 – Month 1: Requirements, first prototype
Phase 2 – Months 2–3: Basic patient info & referral creation
Phase 3 – Months 4–5: Medical records & uploads
Phase 4 – Months 6–7: Notifications, communication, full testing
Phase 5 – Month 8: Final working system (MVP)

## Slide 8: Team Roles
Scrum Master / Project Manager
System Analyst
Developers (Frontend & Backend)
Tester / QA
UI/UX Designer
Database/Security Engineer